# Tech360

# Project Delivery Plan: Digital Catalog & Ordering System

Date: January 9, 2026

## 1. Executive Summary

This document outlines the execution roadmap for your custom e-commerce platform. The project is divided into three strategic phases over a 3-week timeline. Each phase concludes with a specific milestone and deliverable to ensure transparency and quality control before moving to the next step.

## 2. Project Roadmap

### Phase 1: Infrastructure & Architecture (Week 1)

Focus: Building the engine and security layers.

- Objective: Establishing the secure cloud environment and database structure to handle products and orders.

- Key Activities:

  - Server and Cloud Hosting initialization.

  - Database Schema Design (Products, Categories, Users).

  - Setting up the security protocols for the Admin Dashboard.

- Deliverable: A fully configured, secure backend environment ready to receive data.

Payment Milestone 1: 30% Deposit is required to commence this phase

### Phase 2: User Experience (Storefront Beta) (Week 2)

Focus: Visuals, Browsing, and the Ordering System.

- Objective: Developing the customer-facing website where users can browse products and place orders.

- Key Activities:

  - UI Development: Building the Home, Shop, and Product Detail pages.

  - Smart Search: Implementing product filtering and search functionality.

  - Checkout Logic: Integrating the WhatsApp Ordering System and EFT Payment instructions.

- Deliverable (The Beta Link):

  - You will receive a private "Staging Link."

  - You will be able to browse products and test the "Order via WhatsApp" button on your own phone to see the message format.

Payment Milestone 2: 30% Payment is due upon approval of this Beta Version.

### Phase 3: Management Control & Go-Live (Week 3)

Focus: Admin Panel, Domain Setup, and Launch.

- Objective: Giving you control over the system and launching the site to the public.

- Key Activities:

  - Admin Dashboard: Finalizing the control panel that allows you to Add/Edit/Delete products and prices instantly.

  - Image Optimization: Ensuring all product photos load fast on mobile networks.

  - Final QA: Testing responsiveness on different devices (Android/iOS).

  - Domain Connection: Linking your official domain name (.co.za).

- Deliverable (The Launch):

  - Live Website.

  - Admin Panel Credentials (Username & Password).

  - Training Video/Session on how to manage your products.

Payment Milestone 3: 40% Final Balance is due before the final handover of credentials and source code.

## 3. Summary of Deliverables vs. Payments

| Milestone | Timeframe | Deliverable to Client | Payment Due |
| --- | --- | --- | --- |
| 1. Project Kickoff | Day 1 | Signed Agreement & Server Setup | 30% ($240) |
| 2. Beta Preview | End of Week 2 | Working Website Link (Frontend) | 30% ($240) |
| 3. Final Handover | End of Week 3 | Live Domain, Admin Access, Source Code | 40% ($320) |

## 4. Operational Requirements (Client Side)

To ensure we stick to the timeline, we kindly request the following from your side during Week 1:

- Product Data: A list of initial products (Names, Prices, Descriptions) in Excel or text format.

- Images: High-quality photos for the initial products.

- Bank Details: The exact banking details you want to appear for customers choosing the EFT payment option.